Member 1 — Authentication & User / Prosumer Management

This member owns everything related to accounts.

Backend/API

- Login

- Role checking: Backoffice / Grid Operator / Prosumer

- Create users

- Prosumer registration

- Update profile

- Deactivate/reactivate accounts

Web

- Login page

- User management

- Prosumer list

- Pending activation/deactivation requests

- Backoffice user management

Mobile

- Prosumer registration

- Login

- Edit profile

- Request deactivation

- Role-based home screen

Database

- Users / Prosumer data

The assignment specifically requires role-based access, prosumer registration using NIC, profile editing, and deactivation/reactivation.

Member 2 — Microgrid Station & Energy Slot Management

This member owns everything about solar stations and their available slots.

Backend/API

- Create station

- Update station

- Deactivate station

- Store GPS location

- Capacity

- Battery/storage slots

- Create/update available energy slots

- Check whether station can be deactivated

Web

- Station list

- Add station

- Edit station

- Deactivate station

- Manage schedules/slots

Mobile

- View stations

- View station details

- View available slots

Database

- SolarStationInfo

- EnergyBookingSlots

The assignment requires microgrid nodes with GPS location, capacity and battery slots, and says a node cannot be deactivated if active reservations exist.

Member 3 — Reservation & Booking Management

This member owns the main booking process.

Backend/API

- Create reservation

- Update reservation

- Cancel reservation

- Approve/pending status

- 7-day booking rule

- 12-hour update/cancel rule

- Booking history

- Search/filter bookings

Web

- Reservation list

- Pending reservations

- Approve/manage reservations

- Search/filter

- Dashboard booking counts

Mobile

- Create booking

- Modify booking

- Cancel booking

- Pending bookings

- Booking history

- Booking summary after each action

Database

- EnergyReservation

The assignment requires reservations within 7 days and at least 12 hours' notice for updates or cancellations.

The mobile app also needs current/pending bookings, booking history and search.

Member 4 — QR Verification, Maps & Energy Transfer Completion

This member owns what happens after a booking is approved.

Backend/API

- Generate/validate transaction QR information

- Verify reservation from QR

- Complete energy transfer

- Update booking to completed

- API for nearby station data

Web

- Completed transaction/history view

- Operator dashboard

- Transaction details/status

Mobile

- Display prosumer QR

- Grid Operator login/mode

- QR scanner

- Verify QR with server

- Mark energy transfer as completed

- Google Maps

- Nearby station markers

- Station details on map

Database

- QR/transaction information

- Completed reservation status

- Latitude/longitude related station data

The assignment specifically requires the operator to scan the QR, verify it against server data and finalize the energy transfer.

It also gives marks for QR verification and displaying nearby stations using stored latitude/longitude.

So your division becomes

COMPLETE SYSTEM

│

┌────────────────┼────────────────┐

│                │                │

▼                ▼                ▼

MEMBER 1           MEMBER 2          MEMBER 3          MEMBER 4

Authentication     Stations          Reservations      QR + Maps

& Users            & Slots           & Bookings        & Completion

Database            Database          Database          Database

+                   +                 +                 +

C# API              C# API            C# API            C# API

+                   +                 +                 +

Web UI              Web UI            Web UI            Web UI

+                   +                 +                 +

Android             Android           Android           Android

So nobody is "the backend person" or "the Android person."

For example, Member 3 owns Reservations, so that person develops the reservation functionality from beginning to end:

MongoDB Reservation

↓

C# Reservation API

↓

Web Reservation Screens

↓

Android Reservation Screens

That is what I would recommend for your group.

Very simple final WBS

| Person | Component |
| --- | --- |
| Lasan 1 | Authentication + User/Prosumer Management |
| Daniru 2 | Microgrid Station + Energy Slot Management |
| Upasama 3 | Reservation + Booking Management |
| Nirmal 4 | QR Verification + Maps + Energy Transfer |

Then all four together handle Git integration, IIS deployment, final testing, report, diagrams, video and viva preparation.

This split also makes individual contribution easier to prove because each member has their own database + API + web + mobile work, rather than someone being responsible for only one technology.